CUSTOMER MILESTONE BRIEF

MS #34 - Oracle-to-PostgreSQL Progressive Proof

Purpose, customer value, delivered capability, evidence, and claim boundaries

| Status | Complete |
| --- | --- |
| Release | 0.34.0 |
| Date | 2026-08-30 |
| Audience | Customers, partners, executives, architects, delivery teams, and assurance reviewers |

# Executive summary

MS #34 - Oracle-to-PostgreSQL Progressive Proof converts a specific part of the LIGHTYEAR modernization approach into a governed, reviewable capability. Separates the Oracle-to-PostgreSQL journey into independently provable claims so partial success cannot be described as a complete migration.

# Why this matters to a customer

Separates the Oracle-to-PostgreSQL journey into independently provable claims so partial success cannot be described as a complete migration.

The practical result is a narrower, evidence-backed decision instead of a broad modernization claim. Commercial, architecture, delivery, security, and assurance teams can review the same capability, proof, and limits.

# What the milestone delivers

Added the first platform-neutral database path: a deterministic Oracle-to-PostgreSQL proof bound to the MS #33 canonical schema, mappings, compatibility ledger, and rehearsal evidence.

Separated schema translation, data conversion, constraints/indexes, query equivalence, transaction behavior, CDC/resume, cutover/rollback, and stored logic into eight independent gates.

Passed the first four bounded development gates and the simulated CDC/resume and cutover/rollback mechanisms without promoting them to live production evidence.

Kept transaction isolation at policy-decision-required until concurrent live probes and an approved policy exist.

Kept stored procedures, triggers, and arbitrary application SQL in an independent excluded-unqualified gate; database_migration_complete and production_ready remain false.

# How it differs from earlier work

MS #34 builds on MS #33 (Database Semantic Core). The earlier milestone established its own bounded capability; this milestone adds oracle-to-postgresql progressive proof while preserving the earlier evidence and its limits.

Earlier evidence is not automatically promoted into this milestone. A parser, simulator, local comparison, or generated artifact is not live platform equivalence or production readiness.

# What a customer can do with it

A customer can use oracle-to-postgresql progressive proof as a bounded decision and delivery capability, attached to approved sources, owners, policies, target architecture, acceptance criteria, and authorized evidence.

Unresolved semantic loss, policy decisions, unsupported behavior, and live-evidence requirements remain visible.

# Evidence and acceptance posture

The repository capability is complete because its committed implementation and release record are present. Customer qualification remains claim-specific and evidence-class-specific.

Review exact source and artifact identities, distinguish development from authorized live evidence, inspect policy and loss classifications, confirm passed and blocked gates, and verify that later changes have not invalidated the evidence.

# Boundaries and claims not made

Kept stored procedures, triggers, and arbitrary application SQL in an independent excluded-unqualified gate; database_migration_complete and production_ready remain false.

# Source of record

CHANGELOG.md release section(s): 0.34.0

README.md product and operating guidance

LIGHTYEAR-ROADMAP.md governing sequence and claim classifications

docs/milestones/catalog.json metadata and docs/milestones/manifest.json artifact integrity