CUSTOMER MILESTONE BRIEF

MS #35 - DB2 Semantic Adapter Hardening

Purpose, customer value, delivered capability, evidence, and claim boundaries

| Status | Complete |
| --- | --- |
| Release | 0.35.0, 0.35.1 |
| Date | 2026-08-30 to 2026-08-30 |
| Audience | Customers, partners, executives, architects, delivery teams, and assurance reviewers |

# Executive summary

MS #35 - DB2 Semantic Adapter Hardening converts a specific part of the LIGHTYEAR modernization approach into a governed, reviewable capability. Brings DB2 for z/OS into the same semantic adapter contract and retains stored-logic work as bounded supporting evidence.

# Why this matters to a customer

Brings DB2 for z/OS into the same semantic adapter contract and retains stored-logic work as bounded supporting evidence.

The practical result is a narrower, evidence-backed decision instead of a broad modernization claim. Commercial, architecture, delivery, security, and assurance teams can review the same capability, proof, and limits.

# What the milestone delivers

Added an independent Oracle-to-PostgreSQL stored-logic qualification core covering procedures, functions, packages, triggers, views, materialized views, and application SQL.

Added seven fail-closed gates for inventory completeness, dependency closure, translation, results/side effects, transactions/exceptions, security context, and performance/operability.

Inventoried the two bounded AUTHFRDS data-changing application SQL statements and classified both as policy-decision-required pending Oracle and PostgreSQL execution evidence.

Prevented an empty source-only Oracle object inventory from being treated as proof that no stored logic exists; live catalog, deployment DDL, scheduler, grant, and application-source capture remain mandatory.

Bound the MS #34 stored-logic gate to the new content-addressed qualification artifact while keeping inventory, stored-logic completion, database completion, and production readiness false.

Added a concrete Db2 for z/OS SourceAdapter implementing schema discovery, bounded profiling, contract-bound row extraction, content-bound CDC resume, and transaction-capability projection.

Added a DB2 source compatibility ledger covering all 26 AUTHFRDS columns plus encoding, padding, null/empty-string behavior, isolation, CDC position, DDL CDC, and package/bind semantics.

Required every DB2 entry to use exactly one governing classification: exact, normalized-equivalent, policy-decision-required, lossy, or unsupported.

Added deterministic source-adapter discovery, profile, ledger, and conformance artifacts with source-only/synthetic evidence labels and explicit false live-catalog, CDC, mainframe-equivalence, and production-readiness claims.

Recorded the corrected MS #33-#41 roadmap and retained v0.35.0 stored-logic work as supporting MS #34 evidence rather than treating it as fulfillment of DB2 hardening.

# How it differs from earlier work

MS #35 builds on MS #34 (Oracle-to-PostgreSQL Progressive Proof). The earlier milestone established its own bounded capability; this milestone adds db2 semantic adapter hardening while preserving the earlier evidence and its limits.

Earlier evidence is not automatically promoted into this milestone. A parser, simulator, local comparison, or generated artifact is not live platform equivalence or production readiness.

# What a customer can do with it

A customer can use db2 semantic adapter hardening as a bounded decision and delivery capability, attached to approved sources, owners, policies, target architecture, acceptance criteria, and authorized evidence.

Unresolved semantic loss, policy decisions, unsupported behavior, and live-evidence requirements remain visible.

# Evidence and acceptance posture

The repository capability is complete because its committed implementation and release record are present. Customer qualification remains claim-specific and evidence-class-specific.

Review exact source and artifact identities, distinguish development from authorized live evidence, inspect policy and loss classifications, confirm passed and blocked gates, and verify that later changes have not invalidated the evidence.

# Boundaries and claims not made

This milestone establishes only the bounded capabilities and evidence listed here; later capabilities are not retroactive.

Production readiness and platform equivalence require the explicit evidence and policy gates applicable to the customer environment.

# Source of record

CHANGELOG.md release section(s): 0.35.0, 0.35.1

README.md product and operating guidance

LIGHTYEAR-ROADMAP.md governing sequence and claim classifications

docs/milestones/catalog.json metadata and docs/milestones/manifest.json artifact integrity