# MS81 Measured calibration and schema session baselines

# Customer benefit

Measure whether comparator work actually improves coverage on the same source estate, and inventory the database facts needed before promising a customer a useful comparison.

# Delivered behavior

The pinned iDempiere replay reproduces the original 1,078-pair report, then runs the parser extensions and the calibrated gate. Decided SQL units rise from 776 to 780 out of the same 111,293 in-scope units across both dialects. Unsupported units fall from 6,595 to 1,405. Parser work alone does not increase decisions; comparing a safe ordered prefix before a later mismatch supplies the four extra decisions. No old decision or divergence is lost.

The parser retains deferred constraint and ENABLE/NOVALIDATE semantics, supports Oracle grouped column drops and national-character declarations, and never converts those unresolved domains into equality by deleting their obligations. The original audit implementation and retained artifacts remain unchanged.

A schema/session baseline binds every input and records required columns and source-located DDL. It leaves catalog completeness, triggers, constraints, row policies, rewrite rules and session settings unknown until evidence is supplied. The static numeric DML subset can consume complete contracts; stale facts, unknown side effects and unsupported expressions remain unresolved. Entry facts expire at schema/session/unknown operations.

# Evidence and limits

Measured counts and explanation, reproduction and context contract, and synthetic context fixtures.

The synthetic context test moves from zero to four decided units out of six, retaining a one-cent mismatch and an unknown-trigger case. It is not customer capture evidence. The iDempiere result still has 1,077 indeterminate pairs. No native execution, customer qualification, or application-equivalence claim.

# Validation

Parser negative tests, complete-input/context binding checks, changed-value and unknown-context controls, full pinned source reproduction, and unchanged retained audit validation run in the calibration suites. CI replays the public pinned source and compares the complete published measurement.